Planning and Requirement Analysis (PRA)

Project Name: Make My Car

Document Version: 1.0 (Phase 1 MVP)

1. Project Overview & Objective

"Make My Car" is a high-end, concierge-style recommendation platform designed to act as a digital personal assistant for car owners. The objective of Phase 1 (Minimum Viable Product) is to launch a lean, premium web application that allows users to seamlessly find vetted nearby services, value their cars accurately, and connect with premium buyers/sellers, all while keeping initial development costs strictly within budget constraints.

2. Target Audience & Design Language

- Target Users: Time-poor, high-net-worth car owners seeking trusted, premium services without the hassle of extensive research.

- Design Vibe: Automotive-inspired, clean, and trustworthy. The UI will utilize a modern palette of dark gray, black, and white with blue accents, avoiding clutter to ensure a "2-click" user journey to core recommendations.

3. Phase 1 Scope Definition & Core Features

To deliver a premium frontend experience while adhering to the ₹20,000 budget, the backend and operational architecture will utilize strategic, lean workarounds.

Module 1: User Onboarding, Recommendations & Vendor Booking

- Core Flow: User Login  Add Car Profile (Brand, Model, Variant, etc.)  View tailored recommendations  Book calendar slot.

- Vendor Notification System: Instead of building a complex, multi-tenant vendor dashboard, the system will use automated Email/WhatsApp routing. When a user books a service, the vendor receives an automated alert (e.g., "New Booking: Chahat's Honda City, Tomorrow at 10 AM").

- Insurance Cross-Selling: A dedicated "Request Insurance Quote" flow that captures user details and drops them into a central admin inbox for sales representatives to follow up directly.

Module 2: Vendor Management

- Admin-Led Onboarding: In Phase 1, all vendor data will be managed via a single, secure Admin Portal operated by the platform owners. This ensures strict quality control over the "premium" vendors displayed to users and bypasses the need for complex vendor registration flows.

Module 3: Used Car Sale/Purchase Marketplace

- The "Lead Reveal" Model: Users can browse premium used car listings for free. To bypass the heavy development cost of real-time in-app chat, interested buyers will hit a micro-paywall (e.g., pay a nominal fee to unlock the verified seller's direct contact details). This monetizes intent instantly and simplifies the transaction process.

Module 4: Advanced Car Price Predictor

- Weighted Rule-Based Algorithm: Users will input parameters (brand, make, km driven, accident history). Instead of a costly Machine Learning model, the system 	will use a smart, rule-based calculator. It will apply customized percentage deductions to a base depreciation curve to generate a highly accurate and realistic price range.

4. Out of Scope for Phase 1 (Deferred to Phase 2)

To ensure timely delivery and maintain the agreed-upon budget, the following features are explicitly excluded from Phase 1 and will be addressed post-revenue:

- Real-time, in-app WebSocket chat between buyers and sellers.

- Self-serve Vendor Dashboards with analytics and scheduling controls.

- Payment gateway integrations for recurring vendor subscription fees.

- True AI/Machine Learning model training for price prediction.

5. Proposed Tech Stack

- Frontend: React / Next.js with Tailwind CSS (for rapid, premium UI development).

- Backend: NodeJs with express routes

- Database: Supabase or Firebase (for scalable authentication and database management without custom backend boilerplate).

- Hosting: Vercel and Railway/Render.

6. Commercials & Partnership Agreement

To align with the immediate build requirements and the long-term vision of the "Make My Car" platform, the compensation for Phase 1 (MVP) is structured as a technical partnership:

- Initial Development Cost: ₹20,000 (One-time payment).

  - Terms: This upfront fee is strictly allocated to cover the baseline technical expenses, operational resources, and development time required to deliver the Phase 1 MVP explicitly defined in this document.

- Performance-Based Royalty / Equity: To be discussed post-launch.

  - Terms: Once the platform is live, operational, and successfully generating revenue, both parties agree to enter into good-faith negotiations to determine a fair royalty percentage or equity share. This future agreement will reflect the ongoing technical partnership, platform maintenance, and financial performance.

7. Sign-Off & Approval

By signing below, both parties agree to the Phase 1 scope, workarounds, exclusions, and commercial terms outlined in this document. Any features requested outside of this documented scope will be evaluated and billed separately or deferred to Phase 2.

Client / Project Lead:

Name: Mr. Abhinav Mahajan

Signature: ___________________

Date: _______________________

Lead Developer:

Name(s): Lakshay Goel & Yomit Khurana

Signature: ___________________

Date: _______________________